Iron Ledger

Design Spec Addendum v1.1

Powered by RazorMP

Pricing, Monetization & v2 Roadmap

April 2026

4. Pricing & Monetization Strategy

Iron Ledger uses a freemium model with two tiers at launch. The free tier provides genuine standalone value to build the user base and App Store ranking. The Pro tier unlocks the full feature set designed in this specification. A third dealer-focused tier is planned for v2 once the consumer product is established.

4.1 Free Tier - Iron Ledger Lite

| Feature | Limit |
| --- | --- |
| Firearm records | Up to 5 |
| Maintenance logging | Manual entries only, no reminders |
| Ammo inventory tracking | Full access |
| Expense tracking | Full access |
| Accessories per firearm | Up to 2 (no smart battery pre-fill) |
| Notes system | Full access on all records |
| Photos & documents | Not included |
| NFA item tracking | Not included |
| Insurance export | Not included |
| DOPE cards | Not included |
| Battery reminders | Not included |
| iCloud sync | Not included |

The 5-firearm limit is the primary conversion lever. Most users who download a firearms inventory app own more than five. They enter their first few, experience the value of organized records, and hit the limit at the point of maximum engagement.

4.2 Pro Tier - Iron Ledger Pro

$4.99/month or $34.99/year (saves 42%)

| Feature | Detail |
| --- | --- |
| Unlimited firearms | No cap on collection size |
| Unlimited accessories | Full smart battery pre-fill from bundled database |
| Battery & maintenance reminders | Push notifications on configurable intervals |
| NFA item tracking | Full ATF form lifecycle with OCR validation |
| Photo galleries | Up to 20 photos per firearm |
| Document storage | Receipts, registration, insurance, ATF forms |
| DOPE cards & range data | Full ballistic data tracking |
| Insurance export | PDF report, CSV spreadsheet, encrypted archive |
| iCloud sync | End-to-end encrypted across Apple devices |
| AI-assisted photo recognition | On-device + optional cloud vision |
| Range Day planning | Full packing list and session logging |
| RazorMP content integration | YouTube reviews + scoreboard scores |

The annual price at $34.99 (effectively $2.92/month) is positioned to make the monthly option feel expensive by comparison. Annual subscribers churn at roughly half the rate of monthly subscribers, making this the preferred conversion target.

4.3 FFL / Dealer Tier

[v2]

A dedicated tier for Federal Firearms Licensees and small gun shops is planned for v2, priced at approximately $14.99/month or $129.99/year. This tier requires features not in the v1 scope and will be developed based on dealer feedback from early Pro adopters.

| Feature | Status |
| --- | --- |
| Everything in Pro | Included |
| Bound book (A&D) reporting | v2 development |
| Multi-user access (owner + employees) | v2 development |
| Bulk import/export | v2 development |
| Low-stock alerts for ammo and accessories | v2 development |
| Customer transaction logging | v2 development |
| POS integration potential | Long-term roadmap |

4.4 Pricing Rationale

The pricing structure is informed by the competitive landscape. Existing firearms inventory apps (GUNTRACK, GunSafe, My Armory) charge $0-$4.99 with limited features. Iron Ledger's Pro tier is priced at the premium end because it offers substantially more depth: NFA tracking with OCR, smart battery management, DOPE cards, Range Day planning, and RazorMP content integration. The free tier ensures Iron Ledger remains accessible and competitive in App Store search rankings.

4.5 Founders Lifetime Tier

A one-time purchase option at $79.99 that includes all Pro features permanently. This tier is positioned as a limited-time early supporter offer and will be raised to $99.99 once the initial allocation is sold. The Founders tier is particularly effective for the firearms audience, who tend to prefer outright ownership over subscriptions. It also provides critical upfront cash flow during the first months when recurring subscription revenue is still building.

The Founders tier includes a visible counter in the app: “Founders pricing: X of 500 remaining.” This creates natural urgency without feeling manipulative, and provides a clean transition point to raise the price.

4.6 Paywall Trigger Strategy

The paywall is not shown at a single gate. Instead, Iron Ledger uses a four-trigger system that presents the upgrade at moments of demonstrated value, maximizing conversion by catching users when they are most engaged.

Trigger 1 — Onboarding Soft Preview

After the initial onboarding flow, a lightweight screen shows what Pro adds. The user can skip freely. No subscription choice is forced before they have used the app. This plants the seed without creating friction.

Trigger 2 — Third Firearm Added

When the user adds their third firearm, a soft nudge appears: “You’re building your vault. Pro unlocks unlimited firearms, photos, documents, and reminders.” This warms the user up before the hard cap, establishing that a limit exists without blocking progress.

Trigger 3 — Fifth Firearm Limit Hit

This is the primary conversion point. When the user attempts to add a sixth firearm, the full paywall is displayed: “Your Lite vault is full. Upgrade to keep adding firearms and unlock the full Iron Ledger system.” The messaging emphasizes continuation, not restriction.

Trigger 4 — Locked Feature Tap

When a user taps any Pro-only feature (document storage, NFA tracking, insurance export, battery reminders, DOPE cards, Range Day), a contextual paywall appears specific to that feature. Example: “Document storage is part of Iron Ledger Pro. Upgrade to store receipts, ATF forms, and insurance records securely.” Contextual paywalls convert better than generic upgrade screens because the user is already trying to do the thing.

4.7 Free Tier Adjustment — Photo Allowance

The Lite tier includes one photo per firearm (revised from the original zero-photo restriction). Allowing a single photo lets users emotionally invest in their records during the first session. A firearm record with a photo feels real in a way that text fields alone do not. This increases day-7 retention and makes the eventual upgrade decision easier because the user has already built something they value. Full photo galleries (up to 20 per firearm) remain Pro-only.

4.8 Onboarding Path Selector

During onboarding, the user selects their primary reason for downloading the app from four options: Protect my collection records, Track maintenance and batteries, Manage NFA items, or Plan range days. This selection is stored locally and used to customize the paywall copy the user sees at Triggers 2, 3, and 4. An NFA-focused user sees ATF form tracking and OCR validation emphasized. A maintenance-focused user sees reminders and battery tracking. Same plan, different emphasis.

4.9 Updated Feature Gate Matrix

| Feature | Lite | Pro | Founders Lifetime |
| --- | --- | --- | --- |
| Firearm records | 5 | Unlimited | Unlimited |
| Accessories per firearm | 2 | Unlimited | Unlimited |
| Notes system | Yes | Yes | Yes |
| Ammo inventory | Yes | Yes | Yes |
| Expense tracking | Yes | Yes | Yes |
| Photos | 1 per firearm | 20 per firearm | 20 per firearm |
| Document storage | No | Yes | Yes |
| Smart battery pre-fill | No | Yes | Yes |
| Battery reminders | No | Yes | Yes |
| Maintenance reminders | No | Yes | Yes |
| NFA item tracking | No | Yes | Yes |
| ATF OCR validation | No | Yes | Yes |
| Insurance export | No | Yes | Yes |
| DOPE cards | No | Yes | Yes |
| iCloud sync | No | Yes | Yes |
| AI-assisted recognition | No | Yes | Yes |
| Range Day planning | No | Yes | Yes |
| RazorMP integrations | No | Yes | Yes |

5. Form 4 Wait Time Tracker

[v2]

This section specifies a dedicated Form 4 wait time tracking experience planned for v2, expanding on the NFA item tracking in Section 3.2b. The existing v1 NFA fields capture the core data; this v2 feature adds community context, visual timelines, and proactive notifications.

5.1 Form 4 Wait Time Dashboard

A dedicated view (accessible from the Dashboard and from any pending NFA item) that visualizes the user's Form 4 timeline. For each pending item, the dashboard displays: date filed, filing method (eForms vs. paper), current days waiting, and an estimated approval window based on community-reported averages.

5.2 Community Wait Time Aggregation

An opt-in, anonymized data-sharing feature that allows users to contribute their approval timelines to a community average. When a user's Form 4 is approved, they are prompted to share the wait time (filing method, form type, item category, and days to approval). No personal data, serial numbers, or identifying information is transmitted.

| Data Shared | Privacy Note |
| --- | --- |
| Form type (Form 1 / Form 4) | Category only |
| Filing method (eForms / paper) | Category only |
| NFA item category (suppressor, SBR, etc.) | Category only |
| Days from filing to approval | Integer only |
| Approval month/year | No exact date |

The aggregated data is displayed as average and median wait times, broken down by form type and filing method. This gives pending users a realistic expectation window. The community data is stored on a lightweight API endpoint and refreshed periodically. Users who do not opt in can still view community averages without contributing.

5.3 ATF Status Change Notifications

Configurable reminders that prompt users to check their eForms status at regular intervals. Users set a check-in frequency (weekly, biweekly, or monthly), and the app sends a push notification with a direct link to the eForms portal. Status changes are logged in the NFA record's timeline.

5.4 Pending Items Summary View

A consolidated screen showing all pending NFA items in one place, sorted by days waiting. Each item displays: item name, form type, days waiting, estimated approval range (from community data), and a quick-action button to log a status change. This view replaces the need to navigate into individual firearm records to check NFA status.

6. Estate & Trust Export Features

[v2]

These features extend the Insurance Export (Section 3.3b) with documents specifically designed for estate planning and NFA trust administration. They are planned as Pro tier additions in v2.

6.1 Trust-Ready NFA Export

A PDF export that packages all NFA items, their serial numbers, ATF form statuses, responsible persons, and trust name into a single document formatted for an attorney. This is not a legal document and does not constitute a gun trust. It is an organized data summary that a user hands to their attorney when creating or updating a trust.

| Field | Source |
| --- | --- |
| Trust name | From NFA record |
| Responsible persons | From NFA record (text list) |
| NFA item inventory | All items with NFA Item toggled on |
| Serial numbers | Decrypted for export (user confirms) |
| ATF form type and status | From NFA record |
| Approval dates and control numbers | From NFA record |
| Estimated current values | From firearm record |
| Tax stamps paid | Calculated total from all NFA items |

6.2 Estate Planning Export

A comprehensive collection summary formatted for an attorney, executor, or estate planner. Covers the full firearms collection (not just NFA items) with purchase prices, current estimated values, serial numbers, provenance details, and storage locations. Designed to answer the question: if something happens to the owner, what exists and where is it?

6.3 Gun Trust Referral Partnership

Rather than building gun trust creation directly (which carries significant legal liability), Iron Ledger will partner with an established gun trust provider such as National Gun Trusts or SilencerShop's trust service. Pro users will see a referral link or discount code within the NFA section of the app. Iron Ledger earns a commission per referral with zero legal exposure.

Important: Iron Ledger does not and will not create, modify, or provide legal advice about gun trusts. The app organizes the user's existing data to make working with an attorney more efficient.

7. v2 Roadmap

7.1 Desktop Companion App

A macOS and Windows desktop application that syncs with the mobile app. The desktop version is optimized for bulk data entry, inventory management, report generation, and printing. It is particularly important for the FFL/Dealer tier, where bound book entry and multi-item workflows benefit from a larger screen and keyboard input.

| Capability | Notes |
| --- | --- |
| macOS sync | Via iCloud (native integration with mobile app) |
| Windows sync | Requires cloud backend (v2 infrastructure) |
| Bulk data entry | Optimized for keyboard, tab-through forms |
| Report generation | Full-page print layouts for insurance, estate, bound book |
| FFL workflows | Bound book entry, A&D logging, customer records |

7.2 Marketing & Go-to-Market Strategy

Iron Ledger's go-to-market strategy is phased over 12 weeks, starting with organic community engagement and expanding to paid acquisition as product-market fit is confirmed.

Phase 1: Community Seeding (Weeks 1-3)

Authentic builder-story posts on Reddit (r/guns, r/NFA, r/CCW, r/firearms), gun forums (AR15.com, The Firing Line), and gun Discord servers. The NFA tracking feature is specifically targeted at r/NFA, where the community actively tracks Form 4 wait times.

Phase 2: Content & SEO (Weeks 2-6)

Landing page at ironledgerapp.com with App Store and Play Store links. SEO content targeting high-intent keywords: 'gun collection insurance documentation,' 'NFA Form 4 tracker app,' 'firearm maintenance schedule,' and 'gun inventory app.'

Phase 3: YouTube & Influencer (Weeks 3-8)

Outreach to mid-tier gun YouTubers (10K-80K subscribers) who do gear reviews. The smart battery pre-fill feature is demo-friendly and personally relevant to creators with optics and lights on their firearms.

Phase 4: Targeted Paid Ads (Weeks 6-12)

Instagram and Facebook ads targeting interests in shooting sports, concealed carry, NFA items, and gun collecting. Two creative angles: insurance documentation ('Do you know what your collection is worth?') and maintenance tracking ('When did you last clean your carry gun?'). Budget: $15-25/day, optimized by creative performance.

Phase 5: Retention Engine (Ongoing)

Battery and maintenance reminders serve as natural re-engagement touchpoints. Referral program: 'Give a friend 1 month Pro free, get 1 month free.' NFA wait milestone notifications keep NFA users engaged during their multi-month wait periods.

7.3 Revenue Projections (Conservative)

| Metric | 6-Month Target |
| --- | --- |
| Free tier installs | 5,000 |
| Free-to-Pro conversion rate | 6% |
| Pro subscribers | 300 |
| Annual vs. monthly split | 70% annual / 30% monthly |
| Annual revenue (ARR) | ~$10,500 |
| Average revenue per user (Pro) | ~$35/year |

These projections are conservative and assume organic growth with minimal paid spend. The NFA community alone represents a significant acquisition channel, with hundreds of thousands of pending Form 4 applications at any given time.

8. Competitive Landscape

The following analysis covers the six primary competitors in the iOS/Android firearms inventory app market as of April 2026. Iron Ledger is positioned as the premium option with the deepest feature set, particularly in NFA tracking, accessory intelligence, and ballistic data.

| App | Pricing | Key Features | Weaknesses | Iron Ledger Advantage |
| --- | --- | --- | --- | --- |
| GUNTRACK | $9.99 one-time (mobile); web/desktop subscriptions | Firearms, accessories, ammo, maintenance, shooting logs, receipts, 256-bit encryption, cloud storage | Fragmented across 3 platforms with 3 pricing models; no NFA tracking, no DOPE cards, no battery management | Unified mobile experience; full NFA lifecycle with OCR; smart battery pre-fill |
| Arsenal Tracker | $79.99 lifetime Pro | NFA items with form status, ammo with low-stock alerts, range visits, maintenance, stats dashboard, offline-first | $79.99 is steep for unproven app; no battery/accessory intelligence, no DOPE cards, no document OCR | Lower entry price with recurring revenue; deeper accessory tracking; ATF form OCR validation |
| myArmsCache | $0.99/mo subscription | Guns, magazines, ammo, accessories, parts, range time, local storage, feature voting for premium members | Very basic feature set; $0.99 signals commodity; no NFA tracking, no maintenance intelligence | Comprehensive NFA and maintenance systems; premium positioning; bundled accessory database |
| My Armory | Free (basic) | Firearms, accessories, ammo, maintenance scheduling, tag-based organization, CSV/PDF export | Generic tag system for NFA (not purpose-built); limited export options; no battery tracking | Purpose-built NFA tracking with ATF form types; smart battery pre-fill; DOPE cards; Range Day planning |
| Gun Vault | Free / low cost | Basic inventory, photos, private storage | Aging app; minimal features by modern standards | Entire feature set is a generation ahead |
| ArmoryBook | Desktop software (subscription) | Web-based gun tracking, collection management | Desktop/web only; no mobile-first experience; limited offline capability | Native mobile app; offline-first architecture; iCloud sync |

Key Differentiators

Smart Battery Pre-Fill: No competitor offers an embedded accessory database that auto-populates battery type, replacement interval, and power configuration. This eliminates manual data entry and ensures reminders are accurate from day one.

ATF Form OCR & Validation: Iron Ledger is the only app that can scan an approved Form 1 or Form 4, extract fields, cross-reference them against the firearm record, and flag mismatches. This turns a manual document filing task into a verified digital record.

DOPE Cards & Ballistic Data: No competitor offers integrated ballistic data tracking tied to specific firearm/optic/ammo configurations. This feature alone appeals to the precision shooting community, which is underserved by existing apps.

Range Day Planning: The end-to-end range trip workflow (firearm selection, ammo packing list, accessory checklist, session logging, automatic maintenance entries) does not exist in any competing app.

RazorMP Content Integration: The YouTube review matching and scoreboard integration create a content ecosystem that no competitor can replicate without their own media brand.

9. 12-Week Launch Timeline

The following week-by-week plan covers the first 90 days from App Store submission through initial growth optimization. Each week has a primary objective and specific deliverables.

| Week | Phase | Primary Objective | Deliverables |
| --- | --- | --- | --- |
| 1 | Soft Launch | Submit to App Store and Google Play | App submission with approved description (Section 3c.2); landing page live with email capture and App Store badges; Reddit post drafted but not published |
| 2 | Community Seeding | Go live and seed gun community | Publish builder story on r/guns and r/firearms with 3-4 screenshots; cross-post to AR15.com and The Firing Line; respond to all comments for 48 hours |
| 3 | NFA Community | Target NFA enthusiasts specifically | Dedicated post on r/NFA showcasing Form 4 tracking and ATF form OCR; post on r/CCW with carry gun maintenance angle; begin monitoring App Store reviews |
| 4 | Content Creation | Create demo video content | Record 90-second screen capture walkthrough (add firearm, attach optic with battery pre-fill, scan ATF form); upload to YouTube; share in second round of forum posts |
| 5 | Influencer Outreach | Seed app with gun YouTubers | Identify 10-15 mid-tier gun YouTubers (10K-80K subs) who do gear reviews; send personalized emails offering free Pro access; focus on creators who show optic/light setups |
| 6 | SEO Foundation | Publish first SEO content | Two blog posts live: ”How to Document Your Gun Collection for Insurance” and ”Best Way to Track NFA Form 4 Wait Times”; set up Google Search Console |
| 7 | Paid Acquisition | Launch paid advertising | Instagram ads at $15/day targeting shooting sports and concealed carry; test two creatives: insurance angle and maintenance angle; run both for 7 days |
| 8 | Ad Optimization | Optimize paid channels | Kill losing creative; double budget on winner to $25/day; add Facebook as second channel; consider Reddit ads on r/NFA at $5-10/day |
| 9 | Content Expansion | Expand SEO footprint | Two more blog posts: ”Firearm Maintenance Schedule Guide” and ”NFA Trust Inventory Checklist”; outreach to 2-3 gun blog sites for reviews |
| 10 | Data Analysis | First month performance review | Analyze: free-to-Pro conversion rate, first-activated Pro features, onboarding drop-off points, App Store review sentiment; adjust free tier limits if conversion below 4% |
| 11 | Referral Launch | Activate word-of-mouth engine | Launch in-app referral program: ”Give a friend 1 month Pro free, get 1 month free”; announce via push notification; post on forums where presence is established |
| 12 | Growth Review | Quarter-end strategic review | Compile metrics: total installs, Pro conversions, ARR, CAC, organic vs. paid split; decide on ad spend scaling; plan v1.1 update based on user feedback |

10. Revenue Projections

The following projections model three scenarios over the first 12 months. All scenarios assume the freemium model described in Section 4 with a $4.99/month or $34.99/year Pro tier. Projections are based on comparable app category benchmarks and adjusted for the firearms niche audience size.

10.1 Assumptions

App Store organic discovery accounts for 40% of installs after month 3

Paid acquisition cost (CAC) of $2.50-4.00 per install, with 60% of paid installs from Instagram/Facebook

Free-to-Pro conversion rate stabilizes between 5-8% by month 4

Monthly churn rate for Pro subscribers: 8% for monthly plans, 3% for annual plans

Annual vs. monthly split: 70% annual / 30% monthly (driven by aggressive annual pricing discount)

NFA community represents approximately 15-20% of early adopters due to targeted acquisition strategy

10.2 Monthly Projections - Conservative Scenario

| Month | New Installs | Cumulative Free | New Pro | Cumulative Pro | Monthly Revenue | Cumulative Revenue |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 400 | 380 | 20 | 20 | $85 | $85 |
| 2 | 500 | 830 | 30 | 48 | $165 | $250 |
| 3 | 650 | 1,400 | 40 | 84 | $290 | $540 |
| 4 | 700 | 2,000 | 45 | 123 | $420 | $960 |
| 5 | 750 | 2,620 | 50 | 165 | $565 | $1,525 |
| 6 | 800 | 3,260 | 55 | 210 | $720 | $2,245 |
| 7 | 900 | 3,970 | 60 | 258 | $885 | $3,130 |
| 8 | 1,000 | 4,740 | 70 | 314 | $1,075 | $4,205 |
| 9 | 1,100 | 5,560 | 80 | 378 | $1,295 | $5,500 |
| 10 | 1,200 | 6,430 | 90 | 449 | $1,535 | $7,035 |
| 11 | 1,300 | 7,340 | 100 | 527 | $1,800 | $8,835 |
| 12 | 1,400 | 8,280 | 110 | 612 | $2,090 | $10,925 |

Conservative scenario yields approximately $10,900 in first-year revenue with 612 active Pro subscribers and 8,280 cumulative installs. This assumes minimal viral growth and steady but unspectacular paid acquisition performance.

10.3 Monthly Projections - Moderate Scenario

| Month | New Installs | Cumulative Free | New Pro | Cumulative Pro | Monthly Revenue | Cumulative Revenue |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 600 | 570 | 30 | 30 | $125 | $125 |
| 2 | 800 | 1,300 | 50 | 77 | $265 | $390 |
| 3 | 1,100 | 2,280 | 75 | 145 | $500 | $890 |
| 4 | 1,300 | 3,400 | 95 | 230 | $790 | $1,680 |
| 5 | 1,500 | 4,680 | 115 | 330 | $1,130 | $2,810 |
| 6 | 1,800 | 6,200 | 140 | 450 | $1,540 | $4,350 |
| 7 | 2,000 | 7,870 | 160 | 585 | $2,005 | $6,355 |
| 8 | 2,200 | 9,670 | 180 | 735 | $2,515 | $8,870 |
| 9 | 2,500 | 11,680 | 210 | 908 | $3,105 | $11,975 |
| 10 | 2,800 | 13,880 | 240 | 1,103 | $3,770 | $15,745 |
| 11 | 3,000 | 16,200 | 270 | 1,318 | $4,505 | $20,250 |
| 12 | 3,200 | 18,620 | 300 | 1,552 | $5,305 | $25,555 |

Moderate scenario yields approximately $25,500 in first-year revenue with 1,552 active Pro subscribers. This assumes one viral Reddit post in months 2-3, successful influencer partnerships generating sustained referral traffic, and paid ads performing at industry-average conversion rates.

10.4 Monthly Projections - Optimistic Scenario

| Month | New Installs | Cumulative Free | New Pro | Cumulative Pro | Monthly Revenue | Cumulative Revenue |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 1,000 | 950 | 50 | 50 | $210 | $210 |
| 2 | 1,500 | 2,330 | 100 | 145 | $500 | $710 |
| 3 | 2,500 | 4,600 | 180 | 312 | $1,070 | $1,780 |
| 4 | 3,500 | 7,700 | 270 | 558 | $1,910 | $3,690 |
| 5 | 4,000 | 11,200 | 320 | 840 | $2,875 | $6,565 |
| 6 | 4,500 | 15,100 | 370 | 1,157 | $3,960 | $10,525 |
| 7 | 5,000 | 19,350 | 420 | 1,510 | $5,165 | $15,690 |
| 8 | 5,500 | 23,950 | 470 | 1,895 | $6,480 | $22,170 |
| 9 | 6,000 | 28,850 | 530 | 2,318 | $7,925 | $30,095 |
| 10 | 6,500 | 34,050 | 590 | 2,776 | $9,490 | $39,585 |
| 11 | 7,000 | 39,550 | 650 | 3,266 | $11,165 | $50,750 |
| 12 | 7,500 | 45,350 | 720 | 3,796 | $12,980 | $63,730 |

Optimistic scenario yields approximately $63,700 in first-year revenue with 3,796 active Pro subscribers. This assumes a viral NFA community moment (e.g., a popular Form 4 tracker post during a period of high ATF activity), multiple successful influencer partnerships, and above-average paid ad performance. While ambitious, this scenario is achievable if the NFA community tracker (Section 5) is shipped in the first 6 months.

10.5 Cost Structure & Break-Even

| Expense Category | Monthly Cost | Annual Cost | Notes |
| --- | --- | --- | --- |
| Apple Developer Program | $8.33 | $99 | Required for App Store distribution |
| Google Play Developer | $2.08 | $25 (one-time) | One-time fee for Play Store |
| Paid advertising | $450-750 | $5,400-9,000 | $15-25/day starting month 2 |
| Landing page hosting | $10 | $120 | Static site hosting (Vercel, Netlify) |
| Domain name | $1.50 | $18 | ironledgerapp.com or similar |
| YouTube API | $0 | $0 | Free tier (10,000 units/day is sufficient) |
| OpenAI Vision API (optional) | $5-20 | $60-240 | Only if cloud AI recognition enabled |
| Community data backend (v2) | $10-25 | $120-300 | For Form 4 wait time aggregation |
| Total monthly overhead | $487-817 | $5,842-9,802 | Excluding developer time |

At the conservative scenario revenue of $10,900/year against maximum estimated costs of $9,800/year, Iron Ledger reaches profitability (excluding developer time) in the first year. The moderate and optimistic scenarios are comfortably profitable. The primary variable cost is paid advertising, which can be scaled up or down based on CAC performance.

10.6 Key Metrics to Track

Free-to-Pro conversion rate: target 5-8%; below 4% signals pricing or free tier adjustment needed

Annual vs. monthly Pro split: target 70%+ annual; below 60% indicates annual pricing needs more prominent placement

Day 7 retention (free users): target 30%+; below 20% indicates onboarding friction

NFA feature activation rate (Pro users): target 25%+; high activation validates NFA-focused marketing

App Store rating: target 4.5+ stars; below 4.0 requires immediate bug triage

Customer acquisition cost (CAC): target under $4.00 per install from paid channels

Lifetime value (LTV) of Pro subscriber: target $45+ (assumes 15-month average retention)

LTV:CAC ratio: target 3:1 or better for sustainable paid growth

11. Marketing Website Specification

The supporting marketing website serves three jobs: convert visitors to App Store downloads, build trust with a privacy-conscious audience, and rank for SEO terms gun owners actually search. The site should be lean, mobile-first, and shippable in a focused weekend of work. This section specifies the full site architecture, page-by-page content requirements, wireframe-level copy for the homepage, technical targets, and a launch checklist.

11.1 Site Architecture

The site is structured as a single long-form homepage with a small set of supporting pages. This keeps the build scope manageable and concentrates SEO authority on the root domain. Required pages: Homepage (single-page marketing experience), Pricing Detail (full feature comparison matrix), Blog Index plus individual post pages, Privacy Policy, Terms of Service, Press Kit (logo, screenshots, and boilerplate for reviewers), and Support (contact email and FAQ overflow). The Founders Lifetime tier gets its own dedicated landing page at /founders with a countdown of remaining seats to maximize urgency.

11.2 Homepage Section Order

The homepage is laid out top to bottom in the following order, designed to move a cold visitor from curiosity to App Store download in under sixty seconds:

Hero (above the fold): headline, subhead, App Store badges, hero device shot or autoplay video

Trust signals strip (offline, encrypted, no account required, your data stays yours)

Feature highlights (six alternating left/right blocks with screenshots)

Screenshot gallery / “See it in action” carousel

Pricing tiers (Lite / Pro / Founders Lifetime with Founders countdown)

About / Why I built this (founder story with photo)

FAQ (8–10 questions addressing privacy, ATF, Android timeline, Founders cap)

Email capture (Android notify list and launch updates)

Footer (Privacy, Terms, Press Kit, Support, social links, YouTube channel)

11.3 Hero Section Wireframe Copy

The hero is the single most important conversion element on the site. It must communicate the product, the differentiator, and the call-to-action within three seconds of arrival. The following copy is ready for production use; adjust only as the brand voice evolves.

| Element | Copy |
| --- | --- |
| Eyebrow tag | FOR SERIOUS GUN OWNERS |
| Headline (H1) | Your collection. Your data. Your device. |
| Subhead | Iron Ledger is the private, offline-first iOS app for tracking your firearms, NFA forms, accessories, ammunition, and maintenance. No accounts. No cloud upload. Nothing leaves your phone unless you say so. |
| Primary CTA | [Download on the App Store] button (Apple-issued badge) |
| Secondary CTA | [Notify me when Android launches] (text link, opens email modal) |
| Hero visual | iPhone device frame showing the firearm detail screen with smart battery pre-fill in action; alternative: 12-second muted autoplay video cycling through three hero screens |
| Trust strip | 100% offline-capable • AES-256 encrypted • No account required • Built by a gun owner, for gun owners |

11.4 Feature Block Wireframe Copy

Six feature blocks alternate left/right down the page. Each block contains a screenshot, a feature title, a benefit-led subhead, and a 2–3 sentence description. Copy is written for benefit clarity, not feature completeness; the App Store listing handles the exhaustive feature list.

| Feature Title | Subhead | Body Copy |
| --- | --- | --- |
| Complete Records | Every detail. Every gun. One place. | Photos, serial numbers, optics, lights, slings, mags, purchase records, and notes — all attached to each firearm. Tap once to see everything you own and everything attached to it. |
| NFA Tracker | Stop refreshing eForms. We’ll watch the wait. | Track Form 1, 4, 3, 5, and 20 status, days waiting, and approval timelines for every NFA item you’ve filed. See community averages so you know whether you’re behind, on pace, or finally next. |
| Smart Battery Pre-Fill | Add an Aimpoint. Get the battery type instantly. | Iron Ledger ships with a database of common optics, lights, and lasers. Pick the model and we pre-fill the battery type, runtime, and replacement reminder — so you never show up to the range with a dead red dot again. |
| Maintenance & Round Counts | Know when it’s time to clean, swap, or rebuild. | Log rounds fired per firearm, set cleaning intervals, and get reminders when a barrel, recoil spring, or AR-15 BCG hits its service life. Maintenance schedules built in for the platforms that matter. |
| DOPE & Range Day | Your zero. Your loads. Your data. | Build per-firearm DOPE cards across distances, environmental conditions, and ammunition. Plan range days with a one-tap checklist that pulls from your inventory so you never leave the case at home. |
| Private iCloud Sync | Your iCloud. Your keys. Your data. | Optional sync runs through your private CloudKit container — encrypted end-to-end, never visible to us, never on our servers. Turn it on and your iPad mirrors your iPhone. Turn it off and stay completely on-device. |

11.5 FAQ Section Content

The FAQ does double duty: it converts skeptical visitors and feeds Google with answers to long-tail queries. Each question should be its own H3 with a 2–4 sentence answer. Address the actual concerns of the audience — do not water down the answers about ATF or government data requests, as the audience values directness over corporate hedge language.

Is my data shared with anyone? Answer: No. Iron Ledger has no servers and no analytics that include your inventory data. Your records live on your device and (optionally) in your private iCloud container.

Does it work without internet? Answer: Yes. The full app works offline. Optics database, NFA tracker, maintenance, DOPE, and inventory all function with airplane mode on.

What if Apple, the ATF, or anyone else demands my data? Answer: We can’t hand over what we don’t have. Your inventory never touches our servers. iCloud sync is a private container that even Apple cannot read.

Is this an ATF-compliant bound book? Answer: Iron Ledger is a personal inventory tool, not an FFL bound book. If you are an FFL, an FFL-tier with bound book compliance is on the v2 roadmap.

Why no Android yet? Answer: Iron Ledger is built by a solo developer who chose to ship the best possible iOS app first rather than a mediocre cross-platform one. Android is on the roadmap; join the notify list to be told the day it lands.

What’s the difference between Lite and Pro? Answer: Lite covers a single firearm with one photo, no NFA tracking, and no exports. Pro unlocks unlimited firearms, photos, NFA tracking, DOPE, range planning, exports, and iCloud sync.

Is the Founders price really lifetime? Answer: Yes — one payment of $79.99, all current and future Pro features, forever. Capped at 500 buyers, then permanently unavailable.

What happens to my data if I cancel Pro or stop using the app? Answer: Your records stay on your device. You can export to CSV or PDF at any time. Nothing gets locked away or deleted.

11.6 SEO Cornerstone Content

The blog is the long-tail SEO engine that drives organic installs once the launch buzz fades. Eight cornerstone articles, each 1,500–2,500 words, target high-intent search queries with low competition. Each article links naturally to the relevant in-app feature and includes an inline App Store CTA at the 50% scroll mark.

How to track NFA Form 4 wait times in 2026 (target: “form 4 wait time”)

Bound book vs. personal inventory: what every gun owner should know (target: “personal gun inventory”)

How to document your gun collection for insurance (target: “gun collection insurance documentation”)

Estate planning for firearm collections: what your family needs to know (target: “firearm estate planning”)

Organizing ammo inventory across multiple calibers (target: “ammo tracking app”)

DOPE card basics: tracking your zero across distances and conditions (target: “dope card app”)

AR-15 BCG service life: when to inspect, refresh, or replace (target: “ar-15 maintenance schedule”)

Best optics battery types and runtimes: a 2026 reference (target: “red dot battery types”)

11.7 Technical Stack & Performance Targets

Recommended stack: Astro for the marketing site (static-generated, sub-100KB initial JS), Tailwind CSS for styling consistency, MDX for blog content. Hosted on Cloudflare Pages or Netlify with a custom domain. Use Plausible or Fathom for privacy-respecting analytics — Google Analytics conflicts with the brand promise. ConvertKit or Buttondown for the email list. Performance targets: Lighthouse score 95+ on mobile, LCP under 2.0 seconds, total page weight under 500KB on the homepage. Schema.org SoftwareApplication markup is required for App Store rich results in Google. Open Graph and Twitter Card metadata on every page so links shared on Reddit, X, and gun forums render with proper preview images.

11.8 What to Skip at Launch

Resist the urge to add the following at v1; they cost time and either fail to convert or actively hurt the brand:

Live chat widgets — creepy for a privacy-first audience and burdensome for a solo developer

Newsletter popup overlays — annoying; the inline email capture is sufficient

Fake or stock-photo testimonials — the audience spots them instantly and trust collapses

Web demo or sandbox version — App Store screenshots and the hero video already do this job

Generic stock-photo gun imagery — use real device frames with the actual app

Cookie consent banners — not needed when using a privacy-respecting analytics provider

11.9 Launch Checklist

Items to verify before flipping the DNS to point at the live site, in priority order:

Privacy Policy and Terms of Service drafted and linked in footer

App Store badge linked to live App Store listing (test from mobile)

Email capture confirmed working end-to-end (signup → welcome email received)

Lighthouse mobile score verified at 95+ on homepage

Open Graph image renders correctly when sharing the URL on X, Reddit, and iMessage

Schema.org SoftwareApplication markup validated via Google Rich Results Test

Sitemap.xml submitted to Google Search Console and Bing Webmaster Tools

404 page styled and helpful (link back to homepage and pricing)

SSL certificate active and HSTS header set

Press kit zip downloadable (logo SVG/PNG, app screenshots, founder bio, boilerplate)

Founders countdown wired to live count (display remaining of 500)

Mobile-tested on iPhone Safari, Android Chrome, and iPad Safari